**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Tutor:

Version:

Date:

**Table of Contents**

[Release Plan](#_gjdgxs)

[Release 1](#_30j0zll)

[Feature Title 1](#_1fob9te)

[Feature Title 2](#_3znysh7)

[Release 2](#_2et92p0)

[Feature Title 1](#_tyjcwt)

[Feature Title 2](#_1t3h5sf)

[Release 3](#_4d34og8)

[Feature Title 1](#_2s8eyo1)

[Feature Title 2](#_17dp8vu)

[Delivery Schedule](#_3rdcrjn)

[Estimated Velocity:](#_26in1rg)

[Sprint Plan](#_35nkun2)

[Sprint 1](#_1ksv4uv)

[Current Velocity:](#_44sinio)

[Story ID: Title](#_2jxsxqh)

[Story ID: Title](#_z337ya)

[Story ID: Title](#_3j2qqm3)

Release Plan

# Release 1

Delivery date: 22/09/16 Total Story Points: 72

Setup the basic layout for the permit submission system as well as the forms that users and department employees can use to view and find health and safety violation reports.

## Permit Submission

The basic setup for the permit submission system and layout including database integration

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 4 | Department permit submission | 32 |
|  |  |  |
|  | Story Point Sub-Total: | 32 |

## Health and safety

Implementation of the health and parking violations reports and viewing page

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 6 | Public health and safety | 16 |
| 9 | Viewing all parking/health violations | 8 |
| 8 | Viewing parking/health violations | 16 |
|  | Story Point Sub-Total: | 40 |

# Release 2

Delivery date: 20/10/16 Total Story Points: 26

Building on the already implemented functionality to enrich the experience for both the user and department employees

## Flexible Permit System

Incorporating a more flexible permit setup system based on what type of user is applying (Teacher, student or member of the public)

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 2 | Long teacher permits | 1 |
| 3 | Flexible student permits | 1 |
|  | Story Point Sub-Total: | 2 |

## 

## Basic add-ons

Assorted features that build on existing functionality for bring a higher quality of life to both the users and the department employees

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 7 | Public health and safety anonimity | 4 |
| 5 | Department parking violation management | 16 |
| 10 | Highlighting unpaid fines | 4 |
|  | Story Point Sub-Total: | 24 |

# Release 3

Delivery date: Total Story Points:

Short paragraph summarising the goals for this release.

## Feature Title 1

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

## Feature Title 2

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

# Delivery Schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |
| Sprint 1 | | Sprint 2 | | Sprint 3 | | Sprint 4 | |
| Release 1 | | | | Release 2 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 5 | | … | |  | |  | |
| Release 3, 4, … | | | | | | | |

## Estimated Velocity:

Sprint Plan

# Sprint 1

Total Story Points: Total Hours:

## Current Velocity: 40

## Story 4: Department permit submission

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 01 | Design and develop database | 6 |  |
| 02 | Design and develop webpage | 6 |  |
| 03 | Implement ability for the webpage to interact with the database | 5 |  |
| 04 | Test webpage/database for correctly working features | 2 |  |
|  | Story Points: Total Hours: | 19 |  |